ERP PROCUREMENT MODULE

Development Strategy & Blueprint

Business Requirements  |  Process Maps  |  Data Structure  |  Rules Engine  |  Wireframes

| Document Type | Strategy & Blueprint |
| --- | --- |
| Version | 1.0 |
| Date | April 2026 |
| Classification | Internal — Confidential |

# Table of Contents

Table of Contents	1

1. Business Requirements Document	1

1.1 Executive Summary	1

1.2 Stakeholders	1

1.3 Functional Requirements	1

1.4 Non-Functional Requirements	1

2. Process Maps & Workflows	1

2.1 Procure-to-Pay Master Process Flow	1

2.2 Approval Workflow Matrix	1

2.3 RFQ Lifecycle	1

2.4 Three-Way Match Logic	1

3. Data Structure	1

3.1 Entity Relationship Diagram	1

3.2 Core Table Definitions	1

vendors	1

purchase_requisitions	1

purchase_orders	1

audit_log	1

3.3 Numbering Convention	1

4. Rules Engine	1

4.1 Rule Categories	1

4.2 Rule Definitions	1

4.3 Rules Engine Architecture	1

5. UI Wireframes	1

5.1 Procurement Dashboard	1

5.2 Purchase Requisition List	1

5.3 Purchase Requisition Creation Form	1

5.4 Vendor Management	1

6. Delivery Roadmap	1

6.1 Implementation Phases	1

6.2 Technology Stack	1

6.3 Team Composition	1

# 1. Business Requirements Document

This BRD defines the scope, stakeholders, functional and non-functional requirements for the Procurement Module within the broader ERP ecosystem. The module automates and governs the complete procure-to-pay lifecycle — from purchase requisition through goods receipt and vendor payment.

## 1.1 Executive Summary

The Procurement Module automates and governs the complete procure-to-pay lifecycle — from purchase requisition through goods receipt and vendor payment. It enforces organizational policies (approval hierarchies, budget controls, preferred vendor rules) while providing real-time visibility into spend analytics and supplier performance. The module integrates with Finance (GL posting, AP), Inventory (stock updates), Budget Control (soft reservations), and Tax Engine (GST/VAT computation).

## 1.2 Stakeholders

| Stakeholder | Role | Key Interest |
| --- | --- | --- |
| Procurement Team | Primary User | Streamlined requisition-to-PO cycle, vendor management |
| Department Heads | Requisition Approver | Budget adherence, approval visibility |
| Finance / Accounts Payable | Invoice & Payment | 3-way matching, payment terms compliance |
| Warehouse / Stores | Goods Receipt | Accurate GRN, quality inspection workflows |
| Vendors / Suppliers | External Portal User | Bid submission, PO acknowledgment, invoice status |
| Internal Audit | Compliance Monitor | Complete audit trail, policy enforcement proof |
| IT / System Admin | Configuration Owner | Master data governance, role-based access control |

## 1.3 Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Purchase Requisition | Create, edit, clone PRs with multi-line items. Support catalog-based and free-text requisitions. Auto-route to approval workflow based on value, category, and department. |
| FR-02 | Vendor Management | Vendor registration portal, compliance document upload (GST, PAN, bank details), vendor scoring, blacklisting, approved vendor list (AVL) by category. |
| FR-03 | RFQ / Tender Management | Create RFQ from approved PR lines. Invite vendors, collect sealed bids, comparative statement generation, negotiation tracking, technical + commercial evaluation. |
| FR-04 | Purchase Order | Auto-generate PO from awarded bid or direct PR conversion. Amendment management with version control. PO acknowledgment by vendor. Delivery schedule tracking. |
| FR-05 | Goods Receipt Note | GRN creation against PO. Partial receipts with running balance. Quality inspection hold and release. Integration with inventory module for stock update. |
| FR-06 | Invoice & 3-Way Match | Vendor invoice registration. Automated matching: PO vs. GRN vs. Invoice. Tolerance-based auto-approval. Exception routing for mismatches beyond threshold. |
| FR-07 | Contract Management | Rate contracts, blanket POs, annual maintenance contracts. Auto-release against contracts. Expiry alerts and renewal workflows. |
| FR-08 | Spend Analytics | Real-time dashboards for spend by category, vendor, department. Budget vs. actual tracking. Savings reports from negotiations. Maverick spend detection. |
| FR-09 | Vendor Portal | Self-service portal for vendors to respond to RFQs, view POs, upload invoices, check payment status, and update compliance documents. |
| FR-10 | Audit & Compliance | Immutable audit trail on every transaction. Digital signatures on approvals. Document versioning. Compliance reports for regulatory needs. |

## 1.4 Non-Functional Requirements

| ID | Category | Requirement | Target |
| --- | --- | --- | --- |
| NFR-01 | Performance | Page load for PR listing | < 2 seconds (1000+ records) |
| NFR-02 | Scalability | Concurrent users | 500+ simultaneous, no degradation |
| NFR-03 | Availability | System uptime | 99.5% (excl. planned maintenance) |
| NFR-04 | Security | Role-based access control | Field-level permissions, SSO, MFA |
| NFR-05 | Audit | Change history | Every field change logged with user & timestamp |
| NFR-06 | Integration | ERP module sync | Real-time sync with Finance, Inventory, Assets |
| NFR-07 | Localization | Multi-currency, tax regimes | GST, VAT, withholding tax support |

# 2. Process Maps & Workflows

End-to-end procurement lifecycle broken into discrete process stages with decision points, approval gates, and system integration touchpoints.

## 2.1 Procure-to-Pay Master Process Flow

## 2.2 Approval Workflow Matrix

The approval chain is determined by the estimated PR value. Higher-value requisitions require progressively senior approvers. Critical-priority PRs activate parallel approval across all levels simultaneously.

| PR Value Range | Level 1 | Level 2 | Level 3 | SLA |
| --- | --- | --- | --- | --- |
| ₹0 – ₹50,000 | Dept Head | — | — | 24 hrs |
| ₹50,001 – ₹5,00,000 | Dept Head | Procurement Mgr | — | 48 hrs |
| ₹5,00,001 – ₹25,00,000 | Dept Head | Procurement Mgr | Finance Head | 72 hrs |
| ₹25,00,001+ | Dept Head | Procurement Mgr | Finance Head + MD | 5 days |

## 2.3 RFQ Lifecycle

| Step | Description |
| --- | --- |
| Step 1 | Approved PR lines grouped by category are pushed to the sourcing queue. |
| Step 2 | Procurement officer creates RFQ, selects vendors from AVL, sets bid deadline. |
| Step 3 | Vendors receive notification via portal/email; submit sealed bids online. |
| Step 4 | Post deadline, system generates comparative statement (price, delivery, terms). |
| Step 5 | Evaluation committee scores technical + commercial parameters. |
| Step 6 | Winning bid selected; PO auto-generated with negotiated terms. |
| Step 7 | Unsuccessful vendors notified; bid data archived for analytics. |

## 2.4 Three-Way Match Logic

The 3-way match validates: PO quantity & rate vs. GRN received quantity vs. Invoice billed quantity & amount.

| Outcome | Logic |
| --- | --- |
| Auto-Approve | All three documents within ±2% tolerance → invoice cleared for payment automatically. |
| Partial Match | Quantity within tolerance but rate differs → route to Procurement for manual review. |
| Full Mismatch | Exceeds tolerance on multiple parameters → hold invoice, notify vendor, escalate to AP manager. |

# 3. Data Structure

Entity-relationship model, core table definitions, and field specifications for the procurement module database layer.

## 3.1 Entity Relationship Diagram

## 3.2 Core Table Definitions

### vendors

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| vendor_id | UUID | PK | Auto-generated primary key |
| vendor_code | VARCHAR(20) | UNIQUE, NOT NULL | Human-readable vendor code (VND-00xxx) |
| name | VARCHAR(255) | NOT NULL | Registered business name |
| gstin | VARCHAR(15) |  | GST Identification Number |
| pan | VARCHAR(10) |  | Permanent Account Number |
| category_id | UUID | FK | Reference to vendor_categories table |
| vendor_score | DECIMAL(3,2) | DEFAULT 0.00 | Weighted performance score (0.00–5.00) |
| status | VARCHAR(20) | DEFAULT PENDING | PENDING ¦ ACTIVE ¦ SUSPENDED ¦ BLACKLISTED |
| payment_terms | INTEGER | DEFAULT 30 | Payment terms in days |
| bank_details | JSONB |  | Bank account, IFSC, UPI details |
| created_at | TIMESTAMPTZ | DEFAULT now() | Record creation timestamp |
| updated_at | TIMESTAMPTZ | DEFAULT now() | Last modification timestamp |

### purchase_requisitions

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| pr_id | UUID | PK | Auto-generated primary key |
| pr_number | VARCHAR(20) | UNIQUE, NOT NULL | Formatted PR number (PR-2026-00001) |
| department_id | UUID | FK | Reference to departments table |
| requester_id | UUID | FK | Reference to users table |
| pr_type | VARCHAR(20) |  | STANDARD ¦ URGENT ¦ BLANKET |
| priority | VARCHAR(10) | DEFAULT NORMAL | LOW ¦ NORMAL ¦ HIGH ¦ CRITICAL |
| status | VARCHAR(20) | DEFAULT DRAFT | DRAFT ¦ SUBMITTED ¦ APPROVED ¦ REJECTED |
| total_estimated | DECIMAL(15,2) |  | Sum of all line item estimated totals |
| justification | TEXT |  | Business justification for the requisition |
| required_date | DATE |  | Date by which items are needed |
| budget_code | VARCHAR(30) |  | Associated budget allocation code |
| current_approver_id | UUID | FK | Current approver in the workflow chain |
| created_at | TIMESTAMPTZ | DEFAULT now() | Record creation timestamp |

### purchase_orders

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| po_id | UUID | PK | Auto-generated primary key |
| po_number | VARCHAR(20) | UNIQUE, NOT NULL | Formatted PO number (PO-2026-00xxx) |
| pr_id | UUID | FK | Reference to purchase_requisitions |
| vendor_id | UUID | FK | Reference to vendors table |
| po_type | VARCHAR(20) |  | STANDARD ¦ BLANKET ¦ CONTRACT |
| status | VARCHAR(20) | DEFAULT DRAFT | DRAFT ¦ ISSUED ¦ ACKNOWLEDGED ¦ CLOSED |
| net_amount | DECIMAL(15,2) |  | Total before tax |
| tax_amount | DECIMAL(15,2) |  | Computed tax amount (GST/VAT) |
| total_amount | DECIMAL(15,2) |  | Net + Tax = Total payable |
| currency | VARCHAR(3) | DEFAULT INR | ISO 4217 currency code |
| delivery_date | DATE |  | Expected delivery date |
| payment_terms | INTEGER |  | Payment terms in days |
| version | INTEGER | DEFAULT 1 | Amendment version counter |
| created_at | TIMESTAMPTZ | DEFAULT now() | Record creation timestamp |

### audit_log

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| log_id | BIGSERIAL | PK | Auto-incrementing primary key |
| entity_type | VARCHAR(50) | NOT NULL | PR ¦ PO ¦ GRN ¦ INVOICE ¦ VENDOR |
| entity_id | UUID | NOT NULL | ID of the affected entity |
| action | VARCHAR(30) |  | CREATE ¦ UPDATE ¦ APPROVE ¦ REJECT ¦ DELETE |
| field_changed | VARCHAR(100) |  | Name of the modified field |
| old_value | TEXT |  | Previous value (JSON for complex types) |
| new_value | TEXT |  | New value after change |
| performed_by | UUID | FK | Reference to users table |
| performed_at | TIMESTAMPTZ | DEFAULT now() | Timestamp of the action |
| ip_address | INET |  | IP address of the user session |

## 3.3 Numbering Convention

| Document | Format | Example |
| --- | --- | --- |
| Purchase Requisition | PR-{YYYY}-{SEQ:5} | PR-2026-00142 |
| RFQ | RFQ-{YYYY}-{SEQ:4} | RFQ-2026-0038 |
| Purchase Order | PO-{YYYY}-{SEQ:5} | PO-2026-00567 |
| Goods Receipt Note | GRN-{YYYY}-{SEQ:5} | GRN-2026-00891 |
| Invoice | INV-{YYYY}-{SEQ:5} | INV-2026-01234 |
| Vendor | VND-{SEQ:5} | VND-00412 |

# 4. Rules Engine

Configurable business rules that govern approvals, validations, routing, escalations, and compliance enforcement across the procurement lifecycle. Rules are stored as configurable JSON in a rules_config table, not hardcoded.

## 4.1 Rule Categories

| Category | Purpose |
| --- | --- |
| ROUTING | Approval path determination based on value, category, urgency |
| VALIDATION | Field-level and business-logic checks before state transitions |
| ESCALATION | SLA breach detection and auto-escalation to next level |
| COMPLIANCE | Regulatory and policy enforcement (vendor eligibility, budget caps) |
| AUTOMATION | Auto-PO generation, auto-match, auto-notifications |
| SCORING | Vendor performance scoring and dynamic AVL management |

## 4.2 Rule Definitions

| RUL-001 | ROUTING | PR Approval Routing |
| --- | --- | --- |
| Trigger | PR submitted for approval |  |
| Condition | Evaluate pr.total_estimated against approval matrix |  |
| Action | Route to appropriate approval chain based on value slab, department, and PR type. If pr.priority = CRITICAL, enable parallel approval (all levels simultaneously). |  |
| Fallback | If approver is on leave, route to designated delegate within delegation_master. |  |

| RUL-002 | VALIDATION | Budget Availability Check |
| --- | --- | --- |
| Trigger | PR submission |  |
| Condition | budget.available_amount >= pr.total_estimated |  |
| Action | Pass: Proceed to approval workflow, soft-reserve the budget amount. Fail: Block submission with insufficient budget message. |  |
| Fallback | Finance Head can override with justification (logged in audit trail). |  |

| RUL-003 | ESCALATION | Approval SLA Breach |
| --- | --- | --- |
| Trigger | Cron job every 4 hours |  |
| Condition | now() - approval_request.created_at > sla_matrix[pr.value_slab].max_hours |  |
| Action | Level 1: Send reminder at 75% SLA. Level 2: At 100%, escalate to manager + notify requester. Level 3: At 150%, auto-approve if below threshold, else escalate to Procurement Head. |  |
| Fallback | All escalation events logged with timestamps for SLA reporting. |  |

| RUL-004 | COMPLIANCE | Vendor Eligibility Gate |
| --- | --- | --- |
| Trigger | PO creation / RFQ vendor invitation |  |
| Condition | vendor.status = ACTIVE AND gstin_valid = true AND compliance_docs_expiry > today AND vendor NOT IN blacklist |  |
| Action | All conditions must pass. Failure on any condition blocks the transaction and notifies Procurement team with the specific failed check. |  |
| Fallback | Procurement Head can grant temporary waiver with documented justification. |  |

| RUL-005 | AUTOMATION | 3-Way Match Auto-Clear |
| --- | --- | --- |
| Trigger | Invoice registered against PO with existing GRN |  |
| Condition | Quantity deviation ≤2%, Rate deviation ≤2%, Total within tolerance amount |  |
| Action | Pass: Auto-approve invoice and schedule payment per vendor payment terms. Fail: Route to exception queue, generate mismatch report. |  |
| Fallback | Exception reports include line-level deviation breakdown for AP team. |  |

| RUL-006 | SCORING | Vendor Score Recalculation |
| --- | --- | --- |
| Trigger | On each GRN completion, Invoice clearance, or Complaint resolution |  |
| Condition | score = (delivery_on_time × 0.30) + (quality_pass_rate × 0.30) + (price_competitiveness × 0.20) + (compliance_record × 0.20) |  |
| Action | Score below 3.0/5.0: auto-flag for review. Below 2.0: suspend from new RFQs pending review committee decision. |  |
| Fallback | Score history retained for trend analysis. Committee review must be completed within 15 days. |  |

## 4.3 Rules Engine Architecture

The engine evaluates rules in priority order and supports rule chaining (output of one rule becomes input to next). Admin users can toggle rules on/off, adjust thresholds, and test in sandbox mode before production activation. All rule evaluations are logged for audit purposes.

# 5. UI Wireframes

Low-fidelity wireframes for key procurement module screens. These wireframes establish the information architecture, navigation patterns, and data density expectations for each screen.

## 5.1 Procurement Dashboard

The main dashboard provides at-a-glance KPIs (pending PRs, active PO value, overdue GRNs, match exceptions), spend analytics charts, and a recent requisitions summary table.

## 5.2 Purchase Requisition List

The PR list view supports search, multi-filter (status, department, date range), and quick actions. Each row displays the PR number, requester, department, item count, estimated value, and current status with color-coded badges.

## 5.3 Purchase Requisition Creation Form

The PR creation form captures header information (department, type, priority, dates, budget code) and supports multi-line item entry with catalog lookup. Running totals update in real-time. The form supports Save as Draft and Submit for Approval actions.

## 5.4 Vendor Management

The vendor management screen lists all registered vendors with search and category/status filters. Each row shows the vendor code, name, procurement category, GSTIN, performance score with color indicators, and current status. The Manage action opens the vendor detail/edit view.

# 6. Delivery Roadmap

Phased implementation strategy designed for iterative delivery with tangible business value at each milestone.

## 6.1 Implementation Phases

| Phase | Focus Area | Deliverables |
| --- | --- | --- |
| Phase 1 | Foundation & Core (Weeks 1–6) | Master data setup (Vendors, Items, Departments, Users). Purchase Requisition module (CRUD + approval workflow). Basic role-based access control. Audit trail framework. Core database schema deployment. |
| Phase 2 | Sourcing & POs (Weeks 7–12) | RFQ creation and vendor bidding workflow. Comparative statement and bid evaluation. PO generation (manual + auto from awarded bids). PO amendment and version control. Budget integration and soft-reservation. |
| Phase 3 | Fulfillment & Finance (Weeks 13–18) | Goods Receipt Note with quality inspection hold. 3-way matching engine (PO vs. GRN vs. Invoice). Exception handling and resolution workflows. Payment processing integration. Tax computation engine (GST/VAT). |
| Phase 4 | Analytics & Portal (Weeks 19–24) | Vendor self-service portal. Spend analytics dashboards. Contract and rate contract management. Vendor scoring engine. Configurable rules engine admin UI. Mobile-responsive optimization. |

## 6.2 Technology Stack

| Layer | Recommendation |
| --- | --- |
| Frontend | React / Next.js with TypeScript. Tailwind CSS for styling. Recharts for dashboards. Formik + Yup for form validation. |
| Backend | Node.js (NestJS) or Python (FastAPI). RESTful + GraphQL hybrid API. JWT + OAuth2 for authentication. Redis for session caching. |
| Database | PostgreSQL (primary RDBMS). Redis (sessions/cache). Elasticsearch (search and analytics). S3-compatible storage for documents. |
| Integration | Event-driven via RabbitMQ or Kafka. Webhooks for vendor portal. REST APIs for ERP module sync. SFTP for bank file exchange. |

## 6.3 Team Composition

| Role | Count | Allocation |
| --- | --- | --- |
| Product Manager | 1 | Full-time |
| Business Analyst | 1 | Full-time (Phase 1–2), Part-time (Phase 3–4) |
| UI/UX Designer | 1 | Full-time (Phase 1), Part-time thereafter |
| Backend Engineers | 3 | Full-time |
| Frontend Engineers | 2 | Full-time |
| QA Engineer | 1 | Full-time from Phase 2 |
| DevOps / Infra | 1 | Part-time |